CareSuite AI

Project Status Update

| Prepared for: | Project Owner |
| --- | --- |
| Prepared by: | Development Team |
| Date: | 26 June 2026 |
| Status: | On Track — Core Platform Operational |

Executive Summary

CareSuite AI is a multi-tenant, AI-powered compliance and policy intelligence platform for regulated care providers (Aged Care, NDIS, Healthcare). The platform is built on a secure, enterprise-grade architecture with strict data isolation between client organisations.

We are pleased to report that all three core layers of the platform — the Staff Experience, the Organisation Admin Console, and the Super Admin Platform — are now operational, with a hardened backend and a fully versioned database.

The system is production-ready at its core, with ongoing work focused on expanding advanced governance, analytics, and commercial features.

Platform Architecture

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14, TypeScript, Tailwind CSS | Fast, modern, responsive web application |
| Backend | Node.js / Express | Secure AI orchestration & document processing |
| Database | Supabase (PostgreSQL + pgvector) | Tenant-isolated data with vector search |
| AI Engine | OpenAI (GPT + Embeddings) | Policy intelligence & semantic retrieval |
| Security | Row-Level Security (RLS) | Database-enforced tenant isolation |

Key Strength: Every client organisation's data is cryptographically and structurally isolated at the database level. No tenant can ever access another tenant's documents, users, or activity.

1. Staff Experience — Complete

The day-to-day interface used by frontline care staff. Eleven feature areas are live:

- AI Assistant — Ask policy questions, receive cited, step-by-step answers grounded only in approved documents.

- Policy Library — Browse and read approved organisational policies and procedures.

- Incident Reporting — Structured incident capture with AI-assisted guidance.

- Quick Reference — Fast access to critical procedures.

- Emergency Guidance — Rapid-access emergency protocols.

- Training — Assigned training modules and progress tracking.

- Compliance — Personal compliance tasks and acknowledgements.

- Feedback — Staff feedback channel.

- History — Personal query and activity history.

- Profile & Home — Personalised dashboard and account management.

Safeguards: The AI will only answer from approved, published content. Low-confidence or high-risk answers are automatically escalated for human review rather than guessed.

2. Organisation Admin Console — Core Complete

The control centre for each client organisation's administrators and compliance managers.

Operational today:

- Dashboard — Organisation-wide health and activity overview.

- Document Management — Upload, structure, version, approve, and publish policies. Documents are automatically processed into AI-searchable knowledge.

- AI Governance — Configure the AI assistant's behaviour: confidence thresholds, escalation rules, custom guidance, and Golden Answers (pre-approved responses to common questions).

- HITL Review — Human-in-the-loop queue for reviewing and correcting AI answers.

- User & Site Management — Manage staff accounts, roles, and physical sites.

- Training Management — Create and assign training.

- Reports & Analytics — Usage and compliance reporting.

- Audit Trail — Complete record of all administrative actions.

Backend Hardening Complete: The AI processing server has been secured with industry-standard protections (rate limiting, security headers, request validation, structured logging, and authenticated internal communication).

3. Super Admin Platform — Phases 1–5 Complete

The platform-level command centre that lets us (the platform operator) manage all client organisations from a single secure console. This is the foundation for operating CareSuite AI as a commercial SaaS product.

Delivered:

| Phase | Capability | Status |
| --- | --- | --- |
| 1 | Platform Foundation — cross-tenant visibility, secure admin layer, audit logging | ✅ Complete |
| 2 | Tenant Management — provision, activate, suspend organisations; plans & feature flags; usage monitoring | ✅ Complete |
| 3 | Master Document Governance — platform-owned master templates with versioning and one-click propagation | ✅ Complete |
| 4 | AI Governance — central model registry, versioned prompt management, evaluation framework | ✅ Complete |
| 5 | HITL Governance Center — cross-tenant review queues with SLA monitoring and breach alerts | ✅ Complete |

Business Value: We can now onboard a new client organisation in a single automated step, push standardised compliance templates across the entire customer base, and monitor AI quality and review timeliness across every tenant from one screen.

4. Database & Infrastructure — Robust & Versioned

- 15 structured migration phases covering the complete schema evolution from foundation to platform governance.

- Vector search optimised with HNSW indexing for fast, accurate policy retrieval.

- Full audit logging at both organisation and platform levels.

- Idempotent migrations — safe, repeatable database deployments.

Roadmap — Next Phases

The platform foundation is complete. Upcoming work expands the commercial and intelligence capabilities:

- Phase 6 — Golden Answer System (platform-level curated answers with framework linking)

- Phase 7 — Legislative Intelligence (regulatory change monitoring & impact analysis)

- Phase 8 — Platform Analytics (executive metrics, growth & revenue insights)

- Phase 9 — Billing & Commercial (subscriptions, entitlements)

- Phases 10–14 — Operations Center, Security consolidation, and final production hardening.

Summary

| Area | Status |
| --- | --- |
| Staff Experience | ✅ Operational |
| Organisation Admin | ✅ Core Operational |
| Super Admin Platform | ✅ Phases 1–5 Operational |
| Database & Security | ✅ Production-Grade |
| Backend AI Server | ✅ Hardened |

The core platform is functional, secure, and ready to support live client organisations. Development continues on schedule toward the full commercial feature set.

For technical questions or a live demonstration, please contact the development team.